# Meeting Minutes

| **Meeting/Project Name:** | Saint Albert | | |
| --- | --- | --- | --- |
| **Date of Meeting:** | 28/10/2021 | **Time Duration:** | 15 Minutes |
| **Minutes Prepared By:** | N/A | **Location:** | Online |

|  |
| --- |
| 1. Meeting Objective(s) |
| Discuss project progress: technology review, & analysis material & design |

|  |  |  |  |
| --- | --- | --- | --- |
| 2. Attendance at Meeting | | | |
| **Name** | **Time of Arrival** | **E-mail** | **Phone** |
| Dacey, Simon | 2:00pm |  | 7275 |
| Basalamah, Siti Fairuz Binte Ismail | 2:00pm |  |  |
|  |  |  |  |

|  |  |
| --- | --- |
| 3. Agendas and Notes, Decisions, Issues | |
| **Topic** | **Discussion** |
| Technology review, | Done |
| Analysis material | Done |
| Design Material | Narratives & sequence diagrams done. Database design done. Deployment diagram done. User interface designs in progress. Test plans yet start |
|  |  |

|  |  |  |
| --- | --- | --- |
| 3. Action Items | | |
| **Topic** | **Member(s)** | **Due Date** |
| Complete user interface designs | Fairuz | 1/11/2021 |
| Complete test plans | Fairuz | 1/11/2021 |
|  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 5. Next Meeting (if applicable) | | | | | | |
| **Date:** | | See schedule | **Time:** | See schedule | **Location:** | Online |
| Objective: | Complete design material  Start coding (beginning of week 5) | | | | | |