New Zealand Diploma in Information Systems

HTCS5607 IS Application Project

TECHNICAL REPORT TEMPLATE

Project Name: Saint Albert Hospital Management

| Project Team Name(s) | Student ID | Email | Phone |
| --- | --- | --- | --- |
| Project Manager Fairuz Basalamah | 1552983 | basals01@myunitec.ac.nz | 02102221745 |

Client Stakeholders

| Client Stakeholders | Full name and title | Contact details |
| --- | --- | --- |
| Project Sponsor(s) | Lei Song Simon Dacey | 7682, lsong@unitec.ac.nz 7275, sdacey@unitec.ac.nz |

DATE OF SUBMISSION

24/11/2021

Table of Contents

1. Document Control	4

1.1 Version History	4

2. Executive Summary	5

3. Introduction	6

4. Technology Review	7

5. IT Methodology	12

6. Project Management	13

6.1 Project Management Narrative	13

6.2 Project Plan with Milestones	15

6.3 Project Meetings	16

6.4 Project Reports	16

6.5 Project Risk and Issue Analysis	16

7. Requirements Analysis	17

7.1 Introduction	17

7.2 Use Case Diagram	18

7.3 Business Use Case Narratives (Descriptions)	19

7.3.1 Add Patient	19

7.3.2 Update Patient	20

7.3.3 Delete Patient	21

7.3.4 Produce Patients Report	22

7.3.5 Record Payment	23

7.3.6 Add Research Topic	24

7.3.7 Update Research Topic	25

7.3.8 Delete Research Topic	26

7.4 Activity Diagrams	27

7.4.1 Add Patient	27

7.4.2 Update Patient	28

7.4.3 Delete Patient	29

7.4.4 Produce Patients Report	30

7.4.5 Record Payment	31

7.4.6 Add Research Topic	32

7.4.7 Update Research Topic	33

7.4.8 Delete Research Topic	34

7.5 Overall Class Diagram	35

8. Project Design	36

8.1 Introduction	36

8.2 Software List	36

8.3 Version Control Software	36

8.4 Design Use Case Narratives (Descriptions)	37

8.4.1 Add Patient	37

8.4.2 Update Patient	38

8.4.3 Delete Patient	39

8.4.4 Produce Patients Report	40

8.4.5 Record Payment	41

8.4.6 Add Research Topic	42

8.4.7 Update Research Topic	43

8.4.8 Delete Research Topic	44

8.5 Sequence Diagrams	45

8.5.1 Add Patient	45

8.5.2 Update Patient	46

8.5.3 Delete Patient	47

8.5.4 Produce Patients Report	48

8.5.5 Record Payment	49

8.5.6 Add Research Topic	50

8.5.7 Update Research Topic	51

8.5.8 Delete Research Topic	52

8.6 Deployment Diagram	53

8.7 Database Design	54

8.7.1 ERD diagram	54

8.7.2 Standard Notation	55

8.7.3 Data Dictionary	56

8.8 Annotated User Interface Designs	59

8.8.1 Add Patient	59

8.8.2 Update Patient	60

8.8.3 Delete Patient	61

8.8.4 Produce Patients Report	62

8.8.5 Record Payment	63

8.8.6 Add Research Topic	64

8.8.7 Update Research Topic	65

8.8.8 Delete Research Topic	66

8.9 Test Plan	67

8.9.1 Schema Test Plans	67

8.9.2 Use Case Test Plans	77

9. Project Training	94

9.1 End User Background and Training Objectives	94

9.2 Training Materials	94

9.3 Training Deliverables	94

9.4 Evaluation	94

10. Conclusion & Lessons Learned	95

References	96

APPENDIX A	98

APPENDIX B	99

APPENDIX C	104

APPENDIX D	113

# 1. Document Control

## 1.1 Version History

This document has had the following revisions:

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 0.1 | 17/11/2021 | Fairuz | Initial draft |
| 0.1 | 22/11/2021 | Fairuz | Final |

# 2. Executive Summary

An introduction will be laid out in the “Introduction” section which will talk about the purpose and background of the report. It continues into the next section where a review of the different programming languages, IDE, data access methods, similar-type hospital management applications and current project application will be discussed. This report will delve into the type of methodology that is used for the project and will go into brief detail of the phases reflected onto the method adopted.

The report will then summarise on the steps undertaken to develop the application with evidence according to the chosen system development lifecycle. Within the section, an overall plan and necessary milestones will be outlined along with meeting schedule, project status reports, and the identification of potential risks and issues. A requirement analysis with the relevant diagrams will be covered in the next section, and design phase artefacts such as annotated user interface diagrams accompanied by design narratives and test plans will be featured in the following section.

In regard to deployment, more information such as training background, objectives and a video for the purpose of training users on the application will be addressed before concluding the report with an overview, perceptive thoughts on the project and recommendations.

# 3. Introduction

Many hospitals and other medical institutions in the 21st century are no stranger to technological advancements that are often utilised to assist in the management of patients, medical staff, research and other critical aspects. Their definitive purposes vary from helping doctors decide on the appropriate diagnosis or care for a patient, to tracking medical assets in hospital wards, to providing better patient services (Álvarez López et al., 2018; Ngorsed & Suesaowaluk, 2016; Shahmoradi et al., 2017).

These technologies usually involve using computer and mobile devices to display applications that function as an interface, online interconnectivity, and databases to store important data. Patients and medical staff members alike will no doubt reap the benefits from having these management systems in place such as less workload and pressure on staff, automation, better patient experience and improved network security (Sushko, 2021).

However, there are factors to consider before deciding on the type of application to be implemented including, the functional and non-functional requirements, specific budget for the application and how the development of the application and training will take place (Sushko, 2021).

The purpose of the report aims to provide a solution for Saint Albert Hospital that has been facing issues in managing their finances. The application will be able to satisfy the hospital’s requirement of recording financial, patient and their admission information. This report will provide a clear plan, analyse on the functions required, design the application according to the functions stated and detail the execution of the application.

# 4. Technology Review

There are many programming languages that are in existence in the technological world that have been developed in the last few decades that allow developers to use as instruments of creating and storing organized information. At the time of writing of this review, two languages have already been known to the author, Python and C# - the latter being the language of focus in the project. However, there are many others that are applicable to this project which could be applied in the near future.

One such language that may be relevant is C++ which according to Tiobe’s index, is the top four most popular language (Krill, 2021). This is evident in the fact that C++ is commonly used in programming games, one of the largest sectors in the entertainment industry (Beattie, 2021). Its characteristics include high level language - a language that the common people are able to understand as oppose to binary language - that delivers productivity, utilization of objects in programming, exception handling and the ability of using the same code repeatedly (Gallagher, 2020). The only downfall of it is the sheer magnitude of C++ a beginner will have to learn as well as the complexity of it (Bolton, 2019).

Another language that is also popular and useful for this project is Perl as it is relatable to this project due to its file management properties. It performs word searches which makes it suitable for servers and databases. It is a high-level language and like C++, also uses object oriented programming but flexible in programming whereby it does not need a strict way of writing. The advantages include, easy to learn basics, versatility as it can combine with other languages and wide application in a range of IT fields such as “web development, networking and bioinformatics”. It comes pre-installed in Linux but can also be used in other operating systems with a Perl interpreter. However, the disadvantages include  library modules that may be complicated at first glance, the GUI not being the most ideal among all the languages and a requirement of experience in recognizing the Patterns (Brent, 2021).

On a web framework, JavaScript is the language that was quite recently revived by AJAX (Asynchronous Javascript and XML), that is, “exchanging data with a server, without reloading the whole page”(Shekhar, 2015). It is a web development tool that is object oriented and aimed more for end-user applications but then later expanded to other applications such as, server, mobile and desktop. It allows user interaction of a web page, manages data in a database with node.js, and allows for developers to construct mobile and desktop applications (Kidder, 2019).

It is quicker when dealing with client-side applications as it runs in the client’s browser. It is easy to grasp as a beginner and use in applications. It is also a popular language implemented in almost everything that is web-based and it is flexible enough to be used with other languages and many other applications. It does not require the need of a website server and provides visual appeal to interfaces.

However, it can pose as a security risk when the code is run on the client’s computer and there is also the difficult task of interpreting Javascript for different browser adaptability (Gupta, 2019).

JavaScript is a more viable language that is easy to learn and can be implemented for this project as it is not just geared towards web-based applications but also, desktops and servers. This gives programmers more options of how they would want to build their application and explore their creativity on interfaces.

IDE

A basic IDE (Integrated Development Environment) that assists a programmer in creating software and applications comprises of functions including but not limited to, “source code editor, debuggers, compiler, interpreter,” and “build automation” (Green, 2021).

One of the best free IDE software to use is Visual Studio Code with the added advantage of being open source or code that is accessible and editable for everyone who knows coding languages such as C ++, Java, Javascript, PHP, and Python. It can be downloaded for operating systems including Windows, Linux and macOS. Some of its best features provided are a terminal that can be opened from within, the use of .Net, customization of additional features and easy deployment of applications. Its implementation however, may not be suitable for huge coding work and its simplified features may not be easy for some to work with (Green, 2021).

Another good IDE for programmers to use would be SlickEdit that consists of many great features including SmartPaste, which allows copying and pasting of code with indentations still intact. On top of that, hardcore programmers will be delighted to learn that it allows cross-platform coding in 70+ languages along with the utilisation of a variety of debuggers. It provides version control systems that enable users to back up and compare symbol changes in the respective files (Kumar, 2021). Unlike the Visual Studio Code, it is expensive just for a single license which makes it more suitable for a company of professional programmers (Powers, 2012).

Finally, the Eclipse is a free IDE not just for professionals but also for beginners and takes on languages including “C, C ++, Fortran, Javascript, PHP, Python, Ruby, and others” (Green, 2021). It also features the ability to install Junit, a regression testing tool for Java (Chacon, 2018). It can also remotely debug code with Java virtual machine, allows completion of a .net application on the IDE itself, and contains a flexible environment. It can be quite overwhelming for anyone starting out in code with many types of projects any programmer is able to create from the IDE. The IDE is mainly plugin or extension based so there is no telling that it will not encounter any issues (Green, 2021).

Database

There are a variety of methods of accessing data from databases that can be implemented for this project. Relational databases store data using tables which consist of rows and columns that reflect the attribute and record respectively. These are used in systems such as Oracle, SQL server and MySQL and are easy to use without prior training and require no hassle in changing the entries (Panwar, 2021). It is also quicker to access data, it enhances security and avoids duplicity. It is costly in maintaining these databases as it needs additional software, it is slower in performance, requires huge memory in storing data, the systems may lose data unintentionally during a transfer and it has limitations in data storage so that data may be lost if the limits have been exceeded (Roomi, 2021).

There is also the object-oriented database where it makes use of reusable objects stored in the database. The objects require two elements, data in the form of sound, text, graphic and video and method and instructions that tells what to do with object. The database works well with languages such as Delphi, Ruby, C++, Java and Python. There are many variations of the database like TORNADO, Gemstone, ObjectStore, Gbase and Vbase (Panwar, 2021). The advantages of these databases are that data can be stored easily and they are able to interact with other objects for visual creations. The disadvantages are that they are pricey to utilise and are not widely used (Alzahrani, 2016; Panwar, 2021).

A document database uses documents to store data and is now widely utilised due to its quick data search. Some document databases include Hadoop/Hbase, Cassandra, Hypertable, MapR, Hortonworks and many others. The pros include the flexibility to store huge data and the simple storing of newly added data and additional fields if required. However, it does not work with relational relationships in data as it becomes difficult to handle (Panwar, 2021; Williams, 2021).

Many existing medical facilities and institutions have successfully adopted database applications that assist with the day-to-day management of patients, medical staff and even equipment to better serve the community and improve efficiency in the medical setting.

One such application that has proven to be promising is the tagging of hospital assets through RFID or radio frequency identification. It uses a computer to manage the RFID reader and database. It also uses a mobile application to track the assets and manage them by either adding, removing and updating item information (Álvarez López et al., 2018).

Another useful example of database application in a hospital system is the development of knowledge management systems. This enables support for a doctor’s decision in providing the appropriate care and treatment for a patient who suffers from co-morbidity or diagnosed with a primary disease as focal point of the treatment while adapting to or observing one or more diseases that are treated as secondary (Abidi & Abidi, 2009; Riaño & Ortega, 2017). Knowledge management system tools have been identified as a web repository of medical information, online tool that allows interaction and the creation of content, and database management of medical language (Shahmoradi et al., 2017).

Hospitals may face long queues of patients waiting for their doctor’s appointment or to make payment especially if the facility is the only one that serves a region. An online-based queue management system might be the solution for these patients instead of the conventional method of standing in line or even congregating at a central area to wait for their queue number to be displayed on a board.

This solution may prevent patients from having to miss their queue number or risk a longer wait if they do fail to show up. The application can be accessed wirelessly on their mobile devices and utilises MySQL on PHPMyAdmin to store data, Java for the creation of the application and Glassfish for the webserver. The management of the system itself is done on a Windows-enabled machine by the queue administration staff (Ngorsed & Suesaowaluk, 2016).

All three web applications that have been described use databases to store data and interfaces for user interaction with the system. In terms of the mode of communication used, these applications either use wireless internet/intranet or ethernet to connect to the network. Both the RFID system and queue management system use mobile devices with applications as user interfaces, providing convenience for users.

The use of RFID tags on assets is unique in that they are automatically picked up by the antennas on RFID readers and the system does not require constant effort in managing these items on the asset list. In the case study of the knowledge management system, a patient with co-morbidity may benefit from healthcare that is customized according to an individual’s medical profile (Álvarez López et al., 2018). The online queue system can potentially boost service for patients, provide a low-risk transmission environment during a pandemic, and may also avoid patients from missing any important appointments (Bazant & Bush, 2021; Ngorsed & Suesaowaluk, 2016). The application in this project not only serves to keep track of patient and admission records, but also provide researchers a database to add, edit and update records of their research topic by simply using a “NoSQL” database software.

# 5. IT Methodology

There are 2 types of approaches the project can apply to develop an application. The waterfall method progresses a project by completing an entire phase before starting another. For instance, a team of a web application finishes on gathering information and analysing the requirements before starting on the design of user interfaces and drawing up sequence and activity diagrams and test plans.

This ensures the team to follow the milestones that are clearly charted according to plan and this approach is usually best suited for small and easy projects. It allows all team members to be on the same page and hence, provide everyone in the team with greater understanding of what is going on. However, the possibility of making changes to a project after a phase has been concluded is difficult to carry out which could cause delays and increase the costs (Gaille, 2020).

Agile is an alternative method to developing an application and provides developers with the flexibility to make modifications in a completed phase at any time in the lifecycle. This is especially useful for customer-centric projects and are unclear about the requirements. Developer teams can work their way through the lifecycle as many times as they are able to, also called “iterations” and narrow down towards a specific goal. The advantages are that teams can resolve issues faster, rapid deployment of applications and are effective in reducing costs. The disadvantages include difficulty in tracking tasks, not knowing whether the projects have gone over-budget, projects that could stretch for long periods of time, and risk of scope creep, or being side-tracked by sudden requests for changes or by adding unnecessary features.

The project will adopt the waterfall method which consists of information gathering - the requirement analysis phase, project design – the design phase, implementation and testing – development and testing phase, deployment, and finally, launch – user training phase.

# 6. Project Management

## 6.1 Project Management Narrative

In the requirement analysis phase, there was a need for clarification about the use case requirements and all business use case descriptions were drafted. The use case descriptions were already completed by the end of week 1. In week 2, the use case diagrams, activity diagrams and overall class diagram were drawn up to understand the functional requirements in the application, boundary and roles of the users and completed by the end of the week.

In the design phase, a list of software and version control tool were decided upon based on experience of the project manager. Design-level use case descriptions were completed by middle of week 3 which would provide a list of actions by the user, the triggers and alternate actions if any. By the end of the week, sequence diagrams were drawn and completed by the middle of week 4 to provide more clarity on the sequential order of the use case descriptions.

However, there were diagrams and use case descriptions that needed more work on, which delayed the database designing till the middle of week 5. The database design was completed with a data dictionary, logical ERD and standard notation produced by the end of the week 5. The database design assists with the creation of a database that stores the data for application.

At the same time, annotated user interface designs were drawn and had been completed by the start of week 6 which would help with the arrangement and appropriate length of buttons, textboxes, list boxes, combo boxes and labels when creating the application. The test plans were designed and completed by middle of week 6 and were ready for system testing by the time coding commenced in week 7.

Weeks 7 and 8 had focused mainly on the implementation and testing phase. The code for all use cases were written and tested simultaneously using the V model method, or a testing phase that is parallel to the coding phase (Hamilton, 2021).

A deployment diagram was already drawn for the deployment phase in week 6 to ensure that the systems, hardware and software are accurately mapped out and interconnected together.

Finally, the user training phase will provide information to administrators on the purpose of the video, objectives, and instructions on how to use the forms. They will also be provided contact information if they have any questions or need more clarification.

## 6.2 Project Plan with Milestones

The overall plan of the project is displayed in table 1 below and a detailed GANTT chart is attached in Appendix A.

| Week 1 | Week 2 | Week 3 | Week 3, 4, 5 | Week 5, 6 | Week 7, 8 | Week 9 | Week 9, 10 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Information Gathering |  | Design | Design | Design | Implementation and Testing | Deployment | User Training |
| - Clarification of use case requirements - Completion of business use case descriptions | - Drawing up use case diagrams, activity diagrams, class diagram. | - Writing the design-level use case descriptions. | - Drawing up sequence diagrams - Designing the database | - Drawing annotated user interface designs - Test plans | - Coding - Testing | - Deployment diagram with descriptions | - User Training materials and deliverables |

Table 1: Overall project Plan

## 6.3 Project Meetings

The table below shows the meeting schedules, the participants involved and type of meeting. The meeting minutes are attached in Appendix B.

Table 2: Project meeting schedule

| Date | Duration | Participants | Type |
| --- | --- | --- | --- |
| 29/09/2021 | 15 minutes | Simon Dacey Fairuz Basalamah | Online |
| 20/10/2021 | 15 minutes | Lei Song Fairuz Basalamah | Online |
| 28/10/2021 | 15 minutes | Simon Dacey Fairuz Basalamah | Online |
| 04/11/2021 | 15 minutes | Lei Song Fairuz Basalamah | Online |
| 10/11/2021 | 15 minutes | Simon Dacey Fairuz Basalamah | Online |
| 17/11/2021 | 15 minutes | Lei Song Fairuz Basalamah | Online |

## 6.4 Project Reports

In order to keep track of the overall project, project status reports were written to ensure the progress and satisfactory level of the project is well maintained. Planned goals were highlighted and there were no risks or issues raised in the reports. All project status reports are attached in Appendix C.

## 6.5 Project Risk and Issue Analysis

Potential risks and issues were recorded in the project risk and issue register with the relevant mitigating actions in the event that any of these would occur during the project. Fortunately, there were no risks and issues encountered. The project risk and issue register is attached in Appendix D.

# 7. Requirements Analysis

## 7.1 Introduction

Saint Albert Hospital has provided requirements for the application which needed further clarification and analysis. Once information was gathered, the use cases were organised into business use case descriptors for better understanding of the main course and alternative courses.

A use case diagram was drawn to identify the functional requirements and individual roles of the users. Subsequently, activity diagrams were illustrated to chart the flow of events. It was followed by the drawing of an overall class diagram representing the entities and business rules to be implemented.

## 7.2 Use Case Diagram

## 7.3 Business Use Case Narratives (Descriptions)

### 7.3.1 Add Patient

| USE CASE NAME: | Add Patient | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 1 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to add a patient’s details. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The assistant administrator selects the “Add Patient” function. Step 2: The system displays the “Add Patient” form with all fields blank. Step 3: The assistant administrator enters the patient’s ID, last name, first name, street address, suburb, city, email address, phone number, and insurance code. Step 4: The system confirms that the details are filled in correctly. Step 5: The assistant administrator chooses to add the patient. Step 6: The system saves the patient’s details (patient ID, last name, first name, street address, suburb, city, email address, phone number, and insurance code). Step 7: The system displays the “Patient added successfully” message. Step 8: The system displays the “Add another patient?” prompt. Step 9: The assistant administrator chooses to end the use case. Step 10: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 5a1: The system identifies that the details are missing or incorrect, prompts for the completion of the details. Step 5a2: The system goes to step 3. |  |
|  | Step 5b1: The assistant administrator chooses to cancel the operation. Step 5b2: The system goes to step 10. |  |
|  | Step 9a1: The assistant administrator chooses to add another patient. Step 9a2: The system goes to step 2. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 7.3.2 Update Patient

| USE CASE NAME: | Update Patient | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 2 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to update a selected patient’s details. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE OF EVENTS: | Step 1: The assistant administrator selects the “Update Patient” function. Step 2: The system displays the “Update Patient” form. Step 3: The system displays the list of all the patients (patient ID, last name and first name). Step 4: The assistant administrator selects the patient that has details that needs updating. Step 5: The system displays the selected patient’s details (patient id, last name, first name, street address, suburb, city, phone number, email address, and insurance code). Step 6: The assistant administrator updates the relevant patient’s details (last name, first name, street address, suburb, city, phone number, email address, and insurance code only). Step 7: The system validates the entries in the fields. Step 8: The system prompts for confirmation to change the patients details. Step 9: The assistant administrator confirms the change of details. Step 10: The system saves the patient’s details. Step 11: The system displays the “Patient updated successfully” message. Step 12: The system displays the “Update another patient?” prompt. Step 13: The assistant administrator chooses to end the use case. Step 14: The system closes the form to end the use case. |  |
| ALTERNATE COURSES: | Step 4a1: The assistant administrator chooses to cancel the operation. Step 4a2: The system goes to step 14. |  |
|  | Step 8a1: The system identifies missing or incorrect fields, prompts for the completion of the entry. Step 8a2: The system returns to step 6. |  |
|  | Step 9a1: The assistant administrator chooses to cancel the changes. Step 9a2: The system goes to step 14. |  |
|  | Step 13a1: The assistant administrator chooses to update another patient. Step 13a2: The system returns to step 3. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 7.3.3 Delete Patient

| USE CASE NAME: | Delete Patient | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 3 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to delete a selected patient’s details. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The assistant administrator selects the “Delete Patient” function. Step 2: The system displays the “Delete Patient” form. Step 3: The system displays the list of all the patients (patient ID, last name and first name) who have no admissions. Step 4: The assistant administrator selects the patient that requires deleting. Step 5: The system displays the patient’s details (patient ID, last name, first name, street address, suburb, city, phone number). Step 6: The assistant administrator chooses to delete the patient. Step 7: The system deletes the patient. Step 8: The system displays the “Patient deleted successfully” message. Step 9: The system displays the “Delete another patient?” prompt. Step 10: The assistant administrator chooses to end the use case. Step 11: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 4a1: The assistant administrator chooses to cancel the operation. Step 4a2: The system goes to step 11. |  |
|  | Step 6a1: The assistant administrator chooses to cancel the operation. Step 6a2: The system goes to step 11. |  |
|  | Step 10a1: The assistant administrator chooses to delete another patient. Step 10a2: The system goes to step 3. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 7.3.4 Produce Patients Report

| USE CASE NAME: | Produce Patients Report | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 4 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to produce the patients report. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The assistant administrator selects the “Produce Patients Report” function. Step 2: The system displays the “Produce Patients Report” form. Step 3: They assistant administrator chooses the option to generate the report. Step 4: The system gets the details (patient ID, last name, first name, street address, suburb, city, phone number, email address, and insurance code) of each patient. Step 5: The system gets complete admissions for each patient. Step 6: The system gets the current admissions for each patient. Step 7: The system displays the patient’s report (patient ID, last name, first name, street address, suburb, city, phone number, email address, insurance code, number of complete admissions and number of current admissions for each patient) sorted by first name within last name. Step 8: The system concludes the use case by closing the form. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 3a1: The assistant administrator chooses to cancel without generating the report. Step 3a2: The system goes to step 8. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 7.3.5 Record Payment

| USE CASE NAME: | Record Payment | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 5 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to record a payment made by a patient against a selected admission. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The assistant administrator selects the “Record Payment” function. Step 2: The system displays the “Record Payment” form. Step 3: The system displays the list of all the patients (patient ID, last name and first name) that have billed admissions. Step 4: The assistant administrator selects the patient who is making the payment. Step 5: The system displays the selected patient’s details (patient ID, last name and first name). Step 6: The system displays a list of the patient’s billed admissions (admission ID and description). Step 7: The assistant administrator selects an admission. Step 8: The assistant administrator enters the payment code and payment amount. Step 9: The assistant administrator chooses to record the payment. Step 10: The system checks that the field is completed correctly. Step 11: The system saves the payment (payment code, admission, amount, and today’s date). Step 12: The system displays the “Payment recorded successfully” message. Step 13: The assistant administrator chooses to end the use case. Step 14: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 4a1: The assistant administrator chooses to cancel the operation. Step 4a2: The system goes to step 14. |  |
|  | Step 9a1: The assistant administrator chooses to cancel the operation. Step 9a2: The system goes to step 14. |  |
|  | Step 11a1: The system identifies that the field input is missing or incorrect, displays the “Please fill in the field correctly” message. Step 11a2: The system returns to step 8. |  |
|  | Step 13a1: The assistant administrator chooses to record another payment. Step 13a2: The system returns to step 3. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 7.3.6 Add Research Topic

| USE CASE NAME: | Add Research Topic | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 29 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Research Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the research administrator to add a research topic’s details. |  |
| PRE-CONDITIONS: | The research administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The research administrator selects the “Add Research Topic” function. Step 2: The system displays the “Add Research Topic” form with all fields blank. Step 3: The research administrator enters the research topic ID, research topic’s description and level. Step 4: The system confirms that the details are filled in correctly. Step 5: The research administrator chooses to add the research topic. Step 6: The system saves the research topic’s details (research topic ID, description, and level). Step 7: The system displays the “Research topic added successfully” message. Step 8: The system displays the “Add another research topic?” prompt. Step 9: The research administrator chooses to end the use case. Step 10: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 5a1: The system identifies that the details are missing or incorrect, prompts for the completion of the details. Step 5a2: The system goes to step 3. |  |
|  | Step 5b1: The research administrator chooses to cancel the operation. Step 5b2: The system goes to step 10. |  |
|  | Step 9a1: The research administrator chooses to add another research topic. Step 9a2: The system returns to step 2. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 7.3.7 Update Research Topic

| USE CASE NAME: | Update Research Topic | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 30 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Research Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the research administrator to update a selected research topic’s details. |  |
| PRE-CONDITIONS: | The research administrator has logged onto the system |  |
| TYPICAL COURSE OF EVENTS: | Step 1: The research administrator selects the “Update Research Topic” function. Step 2: The system displays a list of all the research topics (research topic ID and description). Step 3: The research administrator selects the research topic whose details need updating. Step 4: The system displays the research topic’s details (research topic ID, description and level). Step 5: The research administrator updates the relevant details (description and level only). Step 6: The research administrator chooses to update the research topic. Step 7: The system validates the entries in the fields. Step 8: The system asks for confirmation to change the research topic’s details. Step 9: The research administrator confirms the change of details. Step 10: The system saves the research topic’s details. Step 11: The system displays the “Research topic updated successfully” message. Step 12: The system displays the “Update another research topic?” prompt. Step 13: The research administrator chooses to end the use case. Step 14: The system closes the form to end the use case. |  |
| ALTERNATE COURSES: | Step 3a1: The research administrator chooses to cancel the operation. Step 3a2: The system goes to step 13. |  |
|  | Step 8a1: The system identifies that the details are missing or incorrect, prompts for the completion of the entry. Step 8a2: The system returns to step 5. |  |
|  | Step 9a1: The research administrator chooses to cancel the changes. Step 9a2: The system goes to step 13. |  |
|  | Step 13a1: The research administrator chooses to update another research topic. Step 13a2: The system returns to step 2. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 7.3.8 Delete Research Topic

| USE CASE NAME: | Delete Research Topic | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 31 | Business Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Research Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the research administrator to delete a selected research topic’s details. |  |
| PRE-CONDITIONS: | The research administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The research administrator selects the “Delete Research Topic” function. Step 2: The system displays a list of all the research topics (research topic ID and description) that are not linked to any research projects. Step 3: The research administrator selects the research topic that requires deleting. Step 4: The system displays the research topic’s details (research topic ID, description and level). Step 5: The research administrator chooses to delete the research topic. Step 6: The system deletes the research topic’s details. Step 7: The system displays the “Research topic deleted successfully” message. Step 8: The system displays the “Delete another research topic?” message. Step 9: The research administrator chooses to end the use case. Step 10: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 3a1: The research administrator chooses to cancel the operation. Step 3a2: The system goes to step 10. |  |
|  | Step 5a1: The research administrator chooses to cancel the changes. Step 5a2: The system goes to step 10. |  |
|  | Step 9a1: The assistant administrator chooses to delete another research topic. Step 9a2: The system returns to step 2. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

## 7.4 Activity Diagrams

### 7.4.1 Add Patient

### 7.4.2 Update Patient

### 7.4.3 Delete Patient

### 7.4.4 Produce Patients Report

### 7.4.5 Record Payment

### 7.4.6 Add Research Topic

### 7.4.7 Update Research Topic

### 7.4.8 Delete Research Topic

## 7.5 Overall Class Diagram

# 8. Project Design

## 8.1 Introduction

For the design phase, the tools or software required to develop the application are identified such as the programming language, IDE software and database utilised. A version control software is used to backup versions of the various diagrams, descriptors and application.

The design-level use case descriptions were documented to demonstrate user and system actions. The sequence diagrams were drawn to show the messages and events flowing from one object to another. The deployment diagram illustrated how the communication between systems occur and the locations for software and other files.

A diagram of the ERD or entity relational diagram provided a simplified view of the business rules and the linking of entities. A data dictionary along with the standard notation were written to organise the entities and give further information of the fields in each table.

The drawing of user interface designs with annotations visualises the user interface of each function of the application to enhance user experience. Finally, test plans were created to test for the database, main course of the use case, alternative courses and to provide data to be used in testing.

## 8.2 Software List

The following is a list of software used in the development phase:-

- IDE: Visual studio 2019

- Database: Microsoft Access 2019

## 8.3 Version Control Software

The version control software used was GitHub.

## 8.4 Design Use Case Narratives (Descriptions)

### 8.4.1 Add Patient

| USE CASE NAME: | Add Patient | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 1 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to add a patient’s details. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The assistant administrator selects the “Add Patient” function. Step 2: The system displays the “Add Patient” form with all fields blank. Step 3: The assistant administrator enters the last name, first name, street address, suburb, city, email address, phone number, and insurance code. Step 4: The assistant administrator clicks on the “Add Patient” button. Step 5: The system confirms that the details are filled in correctly. Step 6: The system generates a unique patient ID for the new patient. Step 7: The system saves the patient’s details (patient id, last name, first name, street address, suburb, city, email address, phone number, and insurance code). Step 8: The system displays the “Patient added successfully” message. Step 9: The system displays the “Add another patient?” prompt. Step 10: The assistant administrator clicks on the “No” button. Step 11: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 4a1: The assistant administrator clicks on the “Return” button. Step 4a2: The system goes to step 11. |  |
|  | Step 6a1: The system identifies that the details are missing or incorrect, displays the “Please fill in the fields correctly” message. Step 6a2: The system goes to step 3. |  |
|  | Step 10a1: The assistant administrator chooses to add another patient. Step 10a2: The system goes to step 2. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 8.4.2 Update Patient

| USE CASE NAME: | Update Patient | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 2 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to update a selected patient’s details. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE OF EVENTS: | Step 1: The assistant administrator selects the “Update Patient” function. Step 2: The system displays the “Update Patient” form. Step 3: The system gets the list of all patients. Step 4: The system displays the list of all the patients (patient ID, last name and first name). Step 5: The assistant administrator selects the patient that has details that needs updating. Step 6: The system displays the selected patient’s details (patient id, last name, first name, street address, suburb, city, phone number, email address, and insurance code). Step 7: The assistant administrator updates the relevant patient’s details (last name, first name, street address, suburb, city, phone number, email address, and insurance code only). Step 8: The assistant administrator clicks on the “Update Patient” button. Step 9: The system validates the entries in the fields. Step 10: The system prompts for confirmation to change the patient’s details. Step 11: The assistant administrator clicks on the “Yes” button. Step 12: The system saves the patient’s details. Step 13: The system displays the “Patient updated successfully” message. Step 14: The system displays the “Update another patient?” prompt. Step 15: The assistant administrator clicks on the “No” button. Step 16: The system closes the form to end the use case. |  |
| ALTERNATE COURSES: | Step 5a1: The assistant administrator clicks on the “Return” button. Step 5a2: The system goes to step 16. |  |
|  | Step 8a1: The assistant administrator clicks on the “Return” button. Step 8a2: The system goes to step 16. |  |
|  | Step 10a1: The system identifies missing or incorrect fields, displays the “Please fill in the fields correctly” message. Step 10a2: The system returns to step 7. |  |
|  | Step 11a1: The assistant administrator clicks on the “No” button. Step 11a2: The system goes to step 16. |  |
|  | Step 15a1: The assistant administrator chooses to update another patient. Step 15a2: The system returns to step 3. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 8.4.3 Delete Patient

| USE CASE NAME: | Delete Patient | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 3 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to delete a selected patient’s details. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE OF EVENTS: | Step 1: The assistant administrator selects the “Delete Patient” function. Step 2: The system displays the “Delete Patient” form. Step 3: The system gets the list of patients who have no admissions. Step 4: The system displays the list of all the patients (patient ID, last name and first name) who have no admissions. Step 5: The assistant administrator selects the patient that requires deleting. Step 6: The system gets the selected patient’s details. Step 7: The system displays the patient’s details (patient ID, last name, first name, street address, suburb, city, phone number) in read-only textboxes. Step 8: The assistant administrator clicks on the “Delete” button. Step 9: The system deletes the patient. Step 10: The system displays the “Patient deleted successfully” message. Step 11: The system displays the “Delete another patient?” prompt. Step 12: The assistant administrator clicks on the “No” button. Step 13: The system closes the form to end the use case. |  |
| ALTERNATE COURSES: | Step 5a1: The assistant administrator clicks on the “Return” button. Step 5a2: The system goes to step 13. |  |
|  | Step 8a1: The assistant administrator clicks on the “Return” button. Step 8a2: The system goes to step 13. |  |
|  | Step 12a1: The assistant administrator chooses to delete another patient. Step 12a2: The system goes to step 3. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 8.4.4 Produce Patients Report

| USE CASE NAME: | Produce Patients Report | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 4 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to produce the patients report. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The assistant administrator selects the “Produce Patients Report” function. Step 2: The system displays the “Produce Patients Report” form. Step 3: They assistant administrator clicks on the “Display Report” button. Step 4: The system gets the details (patient ID, last name, first name, street address, suburb, city, phone number, email address, and insurance code) of each patient. Step 5: The system gets the complete admissions and current admissions for each patient. Step 6: The system displays the patient’s report (patient ID, last name, first name, street address, suburb, city, phone number, email address, insurance code, number of complete admissions and number of current admissions for each patient) sorted by first name within last name. Step 7: The assistant administrator clicks on the “Return” button. Step 8: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 3a1: The assistant administrator clicks on the “Return” button. Step 3a2: The system goes to step 8. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 8.4.5 Record Payment

| USE CASE NAME: | Record Payment | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 5 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Assistant Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the assistant administrator to record a payment made by a patient against a selected admission. |  |
| PRE-CONDITIONS: | The assistant administrator has logged onto the system |  |
| TYPICAL COURSE OF EVENTS: | Step 1: The assistant administrator selects the “Record Payment” function. Step 2: The system displays the “Record Payment” form. Step 3: The system gets the list of all patients that have billed admissions. Step 4: The system displays the list of all the patients (patient ID, last name and first name) that have billed admissions. Step 5: The assistant administrator selects the patient who is making the payment. Step 6: The system gets the details of the selected patient. Step 7: The system displays the selected patient’s details (patient ID, last name and first name). Step 8: The system gets the selected patient’s billed admissions. Step 9: The system displays a list of the patient’s billed admissions (admission ID and description). Step 10: The assistant administrator selects an admission. Step 11: The assistant administrator enters the payment amount. Step 12: The assistant administrator clicks the “Record Payment” button. Step 13: The system checks that the field is completed correctly. Step 14: The system generates a unique value for the payment code. Step 15: The system gets today’s date. Step 16: The system saves the payment (payment code, admission, amount, and today’s date). Step 17: The system displays the “Payment recorded successfully” message. Step 18: The assistant administrator clicks on the “Return” button. Step 19: The system closes the form to end the use case. |  |
| ALTERNATE COURSES: | Step 5a1: The assistant administrator clicks on the “Return” button. Step 5a2: The system goes to step 19. |  |
|  | Step 12a1: The assistant administrator clicks on the “Return” button. Step 12a2: The system goes to step 19. |  |
|  | Step 14a1: The system identifies that the field input is missing or incorrect, displays the “One or more input is either incorrect or missing” message. Step 14a2: The system goes to step 11. |  |
|  | Step 18a1: The assistant administrator chooses to record another payment. Step 18a2: The system returns to step 3. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 8.4.6 Add Research Topic

| USE CASE NAME: | Add Research Topic | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 29 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Research Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the research administrator to add a research topic’s details. |  |
| PRE-CONDITIONS: | The research administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The research administrator selects the “Add Research Topic” function. Step 2: The system displays the “Add Research Topic” form with all fields blank. Step 3: The research administrator enters the research topic’s description and level. Step 4: The research administrator clicks the “Add Research Topic” button. Step 5: The system confirms that the details are filled in correctly. Step 6: The system generates a unique value for the research topic ID. Step 7: The system saves the research topic’s details (research topic ID, description, and level). Step 8: The system displays the “Research topic added successfully” message. Step 9: The system displays the “Add another research topic?” prompt. Step 10: The research administrator clicks on the “No” button. Step 11: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 4a1: The assistant administrator clicks on the “Return” button. Step 4a2: The system goes to step 11. |  |
|  | Step 6a1: The system identifies that the details are missing or incorrect, displays the “Please fill in the fields correctly” message. Step 6a2: The system goes to step 3. |  |
|  | Step 10a1: The assistant administrator chooses to add another research topic. Step 10a2: The system returns to step 2. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 8.4.7 Update Research Topic

| USE CASE NAME: | Update Research Topic | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 30 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Research Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the research administrator to update a selected research topic’s details. |  |
| PRE-CONDITIONS: | The research administrator has logged onto the system |  |
| TYPICAL COURSE OF EVENTS: | Step 1: The research administrator selects the “Update Research Topic” function. Step 2: The system displays the “Update Research Topic” form. Step 3: The system gets a list of all the research topics. Step 4: The system displays a list of all the research topics (research topic ID and description). Step 5: The research administrator selects the research topic whose details need updating. Step 6: The system displays the research topic’s details (research topic ID, description and level). Step 7: The research administrator updates the relevant details (description and level only). Step 8: The research administrator clicks on the “Update Research Topic” button. Step 9: The system validates the entries in the fields. Step 10: The system asks for confirmation to change the research topic’s details. Step 11: The research administrator clicks on the “Yes” button. Step 12: The system saves the research topic’s details. Step 13: The system displays the “Research topic updated successfully” message. Step 14: The system displays the “Update another research topic?” prompt. Step 15: The research administrator clicks on the “No” button. Step 16: The system closes the form to end the use case. |  |
| ALTERNATE COURSES: | Step 5a1: The research administrator clicks on the “Return” button. Step 5a2: The system goes to step 16. |  |
|  | Step 10a1: The system identifies that the details are missing or incorrect, displays the “Please fill in the fields correctly” message. Step 10a2: The system returns to step 7. |  |
|  | Step 11a1: The research administrator clicks on the “No” button. Step 11a2: The system goes to step 16. |  |
|  | Step 15a1: The research administrator chooses to update another research topic. Step 15a2: The system returns to step 3. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

### 8.4.8 Delete Research Topic

| USE CASE NAME: | Delete Research Topic | USE CASE TYPE |
| --- | --- | --- |
| USE CASE ID: | 31 | Design Requirements: |
| PRIORITY: | High |  |
| PRIMARY BUSINESS ACTOR: | Research Administrator |  |
| OTHER PARTICIPATING ACTORS: | None |  |
| DESCRIPTION: | This use case allows the research administrator to delete a selected research topic’s details. |  |
| PRE-CONDITIONS: | The research administrator has logged onto the system |  |
| TYPICAL COURSE | Step 1: The research administrator selects the “Delete Research Topic” function. Step 2: The system displays the “Delete Research Topic” form. Step 3: The system gets a list of all the research topics not linked to any research projects. Step 4: The system displays a list of all the research topics (research topic ID and description) that are not linked to any research projects. Step 5: The research administrator selects the research topic that requires deleting. Step 6: The system gets the selected research topic details. Step 7: The system displays the research topic’s details (research topic ID, description and level). Step 8: The research administrator clicks on the “Delete Research Topic” button. Step 9: The system deletes the research topic’s details. Step 10: The system displays the “Research topic deleted successfully” message. Step 11: The system displays the “Delete another research topic?” message. Step 12: The research administrator clicks on the “No” button. Step 13: The system closes the form to end the use case. |  |
| OF EVENTS: |  |  |
| ALTERNATE COURSES: | Step 5a1: The research administrator clicks on the “Return” button. Step 5a2: The system goes to step 13. |  |
|  | Step 8a1: The research administrator clicks on the “Return” button. Step 8a2: The system goes to step 13. |  |
|  | Step 12a1: The assistant administrator chooses to delete another research topic. Step 12a2: The system returns to step 2. |  |
| POST CONDITIONS: | None |  |
| ASSUMPTIONS: | None |  |

## 8.5 Sequence Diagrams

### 8.5.1 Add Patient

### 8.5.2 Update Patient

### 8.5.3 Delete Patient

### 8.5.4 Produce Patients Report

### 8.5.5 Record Payment

### 8.5.6 Add Research Topic

### 8.5.7 Update Research Topic

### 8.5.8 Delete Research Topic

## 8.6 Deployment Diagram

## 8.7 Database Design

### 8.7.1 ERD diagram

### 8.7.2 Standard Notation

WARD (WardID, WardName, Location, Capacity)

PATIENT (PatientID, LastName, FirstName, StreetAddress, Suburb, City, EmailAddress, PhoneNumber, InsuranceCode)

MEDICATION (MedicationID, MedicationName, MedicationCost)

PRESCRIPTION (AdmissionID*, MedicationID*, PrescriptionDate, PrescriptionAmount)

ADMISSION (AdmissionID, AdmissionDescription, AdmissionStatus, AdmissionDate, PatientID*, WardID*)

PAYMENT (PaymentCode, PaymentAmount, PaymentDate, AdmissionID*)

ALLOCATION (DoctorID*, AdmissionID*, Fee, Role)

DOCTOR (DoctorID, LastName, FirstName, StreetAddress, Suburb, City, PhoneNumber, MedicalSpecialty, Salary)

RESEARCH PROJECT (DoctorID*, ResearchTopicID*, Outcome, Budget, EndDate)

RESEARCH TOPIC ( ResearchTopicID, ResearchTopicDescription, Level)

### 8.7.3 Data Dictionary

WARD

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| WardID | Yes | Auto-Number | - | 2 | Primary Key |
| WardName | Yes | Short Text | - | 20 | - |
| Location | Yes | Number | Floor 1 | 7 | Floor 1, Floor 2, Floor 3 |
| Capacity | Yes | Number | 16 | 2 | 1 – 20 inclusive |

PATIENT

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| PatientID | Yes | Auto-Number | - | 8 | Primary Key |
| LastName | Yes | Short Text | - | 20 | - |
| FirstName | Yes | Short Text | - | 20 | - |
| StreetAddress | Yes | Short Text | - | 45 | - |
| Suburb | Yes | Short Text | - | 20 | - |
| City | Yes | Short Text | - | 15 | - |
| EmailAddress | Yes | Short Text | - | 50 | Must include @ and . |
| PhoneNumber | Yes | Short Text | - | 10 | - |
| InsuranceCode | Yes | Short Text | - | 7 | - |

MEDICATION

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| MedicationID | Yes | Auto-Number | - | 4 | Primary Key |
| MedicationName | Yes | Short Text | - | 100 | - |
| MedicationCost | Yes | Currency | - | 6 | 0.50 – 300.00 inclusive |

PAYMENT

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| PaymentCode | Yes | Auto-Number | - | 8 | Primary Key |
| PaymentAmount | Yes | Currency | - | 5 | 10.00 - 10,000 inclusive |
| PaymentDate | Yes | Date | - | 10 | DD/MM/YYYY |
| AdmissionID | Yes | Foreign Key (ADMISSION) | - | 8 | - |

DOCTOR

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| DoctorID | Yes | Auto-Number | - | 8 | Primary Key |
| LastName | Yes | Short Text | - | 20 | - |
| FirstName | Yes | Short Text | - | 20 | - |
| StreetAddress | Yes | Short Text | - | 45 | - |
| Suburb | Yes | Short Text | - | 20 | - |
| City | Yes | Short Text | - | 20 | - |
| PhoneNumber | Yes | Short Text | - | 10 | - |
| MedicalSpecialty | Yes | Short Text | - | 20 | - |
| Salary | Yes | Currency | - | 9 | 20000.00 - 200000.00 inclusive |

RESEARCH TOPIC

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| ResearchTopicID | Yes | Auto-Number | - | 3 | Primary Key |
| ResearchTopicDescription | Yes | Short Text | - | 50 | - |
| Level | Yes | Short Text | 4 | 2 | 1 – 10 inclusive |

RESEARCH PROJECT

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| DoctorID | Yes | Foreign Key (DOCTOR) | - | 4 | Primary Key |
| ResearchTopicID | Yes | Foreign Key (RESEARCH TOPIC ID) | - | 3 |  |
| Outcome | Yes | Short Text | Journal article | 20 | Journal article, conference paper, conference poster, book chapter, book. |
| Budget | Yes | Currency | - | 7 | 500.00 – 99,000,000.00 inclusive |
| EndDate | Yes | Date | - | 10 | DD/MM/YYYY |

ALLOCATION

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| AdmissionID | Yes | Foreign Key (ADMISSION) | - | 8 | Primary Key |
| DoctorID | Yes | Foreign Key (DOCTOR) | - | 4 |  |
| DoctorFee | Yes | Currency | - | 5 | 10.00 – 500.00 inclusive |
| Role | Yes | Short Text | Primary | 9 | Primary, Secondary |

PRESCRIPTION

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| AdmissionID | Yes | Foreign Key (ADMISSION) | - | 8 | Primary Key |
| MedicationID | Yes | Foreign Key (MEDICATION) | - | 4 |  |
| PrescriptionDate | Yes | Date | - | 10 | DD/MM/YYYY – Today’s date |
| PrescriptionAmount | Yes | Number | - | 10 | 1 – 150 inclusive |

ADMISSION

|  | Required | Data Type | Default Value | Maximum Length | Range/List/Format |
| --- | --- | --- | --- | --- | --- |
| AdmissionID | Yes | Auto-Number | - | 8 | Primary Key |
| AdmissionDescription | Yes | Short Text | - | 250 | - |
| AdmissionStatus | Yes | Short Text | Current | 20 | Current, Complete, Closed, Billed |
| AdmissionDate | Yes | Date | - | 10 | DD/MM/YYYY |
| PatientID | Yes | Foreign Key (PATIENT) | - | 8 | - |
| WardID | Yes | Foreign Key (WARD) | - | 2 | - |

## 8.8 Annotated User Interface Designs

### 8.8.1 Add Patient

### 8.8.2 Update Patient

### 8.8.3 Delete Patient

### 8.8.4 Produce Patients Report

### 8.8.5 Record Payment

### 8.8.6 Add Research Topic

### 8.8.7 Update Research Topic

### 8.8.8 Delete Research Topic

## 8.9 Test Plan

### 8.9.1 Schema Test Plans

#### 8.9.1.1 Ward

#### 8.9.1.2 Patient

#### 8.9.1.3 Medication

#### 8.9.1.4 Payment

#### 8.9.1.5 Doctor

#### 8.9.1.6 Research Topic

#### 8.9.1.7 Research Project

#### 8.9.1.8 Allocation

#### 8.9.1.9 Prescription

#### 8.9.1.10 Admission

### 8.9.2 Use Case Test Plans

#### 8.9.2.1 Add Patient

#### 8.9.2.2 Update Patient

#### 8.9.2.3 Delete Patient

#### 8.9.2.4 Produce Patients Report

#### 8.9.2.5 Record Payment

#### 8.9.2.6 Add Research Topic

#### 8.9.2.7 Update Research Topic

#### 8.9.2.8 Delete Research Topic

# 9. Project Training

## 9.1 End User Background and Training Objectives

To ensure full usability of the application, the assistant administrator and research administrator will need to understand and familiarise themselves with the action steps of each function they will be using. A user training video will provide clear instructions on how to use the application as well as contact information for further questions. The functions that users will be trained on are as follows:

- Add Patient

- Update Patient

- Delete Patient

- Produce Patients Report

- Record Payment

- Add Research Topic

- Update Research Topic

- Delete Research Topic

## 9.2 Training Materials

The materials used for the creation of the user training video are the following:

- Powerpoint slides

- Wondershare Filmora software for creation of the video

- Hospital management application for video demonstration

- Data to use for the application

- MSAccess database to store the data.

## 9.3 Training Deliverables

## 9.4 Evaluation

The video has provided all information on how to use the forms, but it could be better in providing cues or neater in clip arrangement.

# 10. Conclusion & Lessons Learned

The overall project has successfully delivered the requirements of a management application with all functions working properly. The analytical aspect of the project requirements has enabled more understanding into the functions and business rules were defined. The designing of the application assists with organising and clarifying more about the system architecture. This allowed the development of the application and subsequently, a user training video was produced for full implementation of the final product.

One of the lessons learned for the project was the planning with the use of a GANTT chart that helped tremendously with envisioning the path towards the end goal or every milestone. Another lesson learnt was to have a good grasp of the programming language to avoid any delays in development or compromising the quality of the application. The final lesson learnt is to allocate more time for the designing stage of this project to avoid being overwhelmed by the various tasks that needed to be done.

A good recommendation for the next steps would be a good network architecture and application of the security framework – authentication, authorisation and accounting to enhance the security of the application and management system (Mylonas, 2018).

# References

Abidi, S. R., & Abidi, S. S. R. (2009). Towards the Merging of Multiple Clinical Protocols and Guidelines via Ontology-Driven Modeling. In C. Combi, Y. Shahar, & A. Abu-Hanna (Eds.), Artificial Intelligence in Medicine (pp. 81–85). Springer Berlin Heidelberg.

Álvarez López, Y., Franssen, J., Álvarez Narciandi, G., Pagnozzi, J., González-Pinto Arrillaga, I., & Las-Heras Andrés, F. (2018). RFID technology for management and tracking: E-health applications. Sensors (Switzerland), 18(8), 1–17. https://doi.org/10.3390/s18082663

Alzahrani, H. (2016). Evolution of Object-Oriented Database Systems. Global Journal of Computer Science and Technology: C Software and Data Engineering, 16(3), 1–5.

Bazant, M. Z., & Bush, J. W. M. (2021). A guideline to limit indoor airborne transmission of COVID-19. Proceedings of the National Academy of Sciences of the United States of America, 118(17). https://doi.org/10.1073/pnas.2018995118

Beattie, A. (2021, August 10). How the Video Game Industry Is Changing. https://www.investopedia.com/articles/investing/053115/how-video-game-industry-changing.asp

Bolton, D. (2019, July 3). Programming Languages Comparison. https://www.thoughtco.com/comparing-popular-programming-languages-958275

Brent, M. (2021, July 1). Perl Tutorial: Variable, Array, Hashes with Programming Example. https://www.guru99.com/perl-tutorials.html

Chacon, D. (2018, August 2). JUnit Tutorial With Examples: Setting Up, Writing, and Running Java Unit Tests. https://www.parasoft.com/blog/junit-tutorial-setting-up-writing-and-running-java-unit-tests/

Gaille, L. (2020, March 19). 15 Advantages and Disadvantages of a Waterfall Model – Vittana.org. https://vittana.org/15-advantages-and-disadvantages-of-a-waterfall-model

Gallagher, J. (2020, November 3). How to Learn C++: A Guide to Learning to Code in C++ | Career Karma. https://careerkarma.com/blog/learn-c-plus-plus/

Green, Y. (2021, January 24). 21 Best Javascript IDE & Code Editors To Use in 2021 [CSS, HTML, JavaScript]. https://fulcrum.rocks/blog/best-javascript-ide/

Gupta, A. (2019, November 27). Advantages and Disadvantages of JavaScript. https://www.tutorialspoint.com/advantages-and-disadvantages-of-javascript

Hamilton, T. (2021, October 8). V-Model in Software Testing. https://www.guru99.com/v-model-software-testing.html

Kidder, T. (2019, August 22). What is JavaScript Used For? | Uses of JavaScript in Applications. https://www.learnacademy.org/blog/javascript-used-for/

Krill, P. (2021). Python edges C++ for Tiobe’s programming language of the year | InfoWorld. https://www.infoworld.com/article/3602554/python-wins-language-popularity-honor.html

Kumar, C. (2021, November 10). 13 Best IDE Every Programmer Should Know About. https://geekflare.com/ide-for-programmer/

Mylonas, L. (2018). What is AAA security? An introduction to authentication, authorisation and accounting. https://codebots.com/application-security/aaa-security-an-introduction-to-authentication-authorisation-accounting

Ngorsed, M., & Suesaowaluk, P. (2016). Hospital Service Queue Management System with Wireless Approach. In J. C. Hung, N. Y. Yen, & K.-C. Li (Eds.), Frontier Computing (pp. 627–637). Springer Singapore.

Panwar, A. (2021, June 9). Types of Database Management Systems. https://www.c-sharpcorner.com/UploadFile/65fc13/types-of-database-management-systems/

Powers, S. (2012, July 23). SlickEdit | Linux Journal. https://www.linuxjournal.com/content/slickedit

Riaño, D., & Ortega, W. (2017). Computer technologies to integrate medical treatments to manage multimorbidity. Journal of Biomedical Informatics, 75(November 2016), 1–13. https://doi.org/10.1016/j.jbi.2017.09.009

Roomi, M. (2021, April 14). 6 Advantages and Disadvantages of Relational Database | Limitations & Benefits of Relational Database. https://www.hitechwhizz.com/2021/04/6-advantages-and-disadvantages-limitations-benefits-of-relational-database.html

Shahmoradi, L., Safadari, R., & Jimma, W. (2017). Knowledge Management Implementation and the Tools Utilized in Healthcare for Evidence-Based Decision Making: A Systematic Review. Ethiopian Journal of Health Sciences, 27(5), 541–558. https://doi.org/10.4314/ejhs.v27i5.13

Shekhar, S. (2015). ASP.NET MVC Application - Using JQuery, AJAX. https://www.c-sharpcorner.com/UploadFile/302f8f/Asp-Net-mvc-using-jquery-ajax/

Sushko, I. (2021, November 18). How to Create a Hospital Management Software | Aimprosoft. https://www.aimprosoft.com/blog/how-to-develop-a-hospital-management-system/

Williams, A. (2021, March 18). NoSQL Document-Oriented Database | NoSQL Document Store | Document Databases | RavenDB NoSQL. https://ravendb.net/articles/nosql-document-oriented-databases-detailed-overview

# APPENDIX A

;’;.Appendix A

# APPENDIX B

Appendix B

# APPENDIX C

Appendix C

HTCS5607 IS APPLICATION PROJECT

Project Status Report

Period ending – 22/10/2021

Please note: Project Status Reports are due 8:30 am Tuesday 26/10/2021.

| Project Name | Saint Albert Hospital | Project Sponsor | Lei Song / Simon Dacey |
| --- | --- | --- | --- |
| Project Number | 2 | Project Manager | Fairuz Basalamah |
| Project Phase | Planning / Analysis / Design | Date | 25/10/2021 |

| Project Description | A desktop application that manages the costs and information of the hospital. |
| --- | --- |

Project Status Summary:   	      		      	 	 

| Project Status | Overall | Scope | Schedule | Budget | Resource | Commercial | Issues | Risks | Business Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (Select appropriate face for each box) |  |  |  | N/A |  | N/A |  |  | N/A |

Further status description only required where summary is  or .

| Overall |  |
| --- | --- |
| Scope |  |
| Schedule | Delayed by a few changes in the design phase based on the timeframe in the Gantt chart but project schedule is currently within overall expectations. |
| Budget | N/A |
| Resource |  |
| Commercial | N/A |
| Issues |  |
| Risks |  |
| Business Engagement | N/A |

Project Progress Summary

| Milestones | Delivery dates |  |  | On track? | Current Status update |
| --- | --- | --- | --- | --- | --- |
|  | Actual Start | Baseline Finish | Exp/Actual Finish |  |  |
| Gantt Chart | 20/09/2021 | 26/09/2021 |  | Yes | Complete |
| Analysis Phase | 20/09/2021 | 03/10/2021 |  | Yes | Complete |
| Design Phase | 04/10/2021 | 27/10/2021 |  | No | In progress |
| Technology review | 25/09/2021 | 22/10/2021 |  | Yes | Complete |

| Key achievements this period | Completed gantt chart, project analysis and design, and technology review. |
| --- | --- |

| Achievements planned for this period but not achieved | Design Phase |
| --- | --- |

| Planned for next period | Starting on the test plans and development stage. |
| --- | --- |

| Action Items for Sponsor |  |
| --- | --- |

Issues (High)

| Nr. | Date Raised | Description | Priority/ Impact | Owner | Date for Action | Resolution Action |
| --- | --- | --- | --- | --- | --- | --- |

Risks (Extreme & High)

| Nr. | Date Raised | Description | Overall Rating | Owner | Date for Action | Mitigation / Treatment |
| --- | --- | --- | --- | --- | --- | --- |

Project Status Reporting Measures (RAG – Red, Amber and Green)

|  | Overall | Scope | Schedule | Budget | Resource | Issues | Risks | Business Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | All aspects of the project are fully under the PM's control using only the project's authorised plan & arrangements. | All project activities are within approved project scope including agreed change requests. There is a good alignment between the approved scope and business expectations. | Planned project activities are on schedule (i.e. no delay to agreed key project milestones or overall project delivery are anticipated). | Variance in $ (Forecast Total Spend vs Revised Budget) is either a) positive b) zero c) negative but not > 5% of approved Revised Budget. | All required resources have been identified and are in place, or have been committed, as required by the schedule | There are no overdue High priority Open issues and/or all Open issues have an issue resolution action plan with agreed owners. | The number of High-exposure risks has been judged acceptable by the Executive Sponsor, and is decreasing or stable. Risk containment actions have been documented. | Business is fully engaged and committed at all levels across the project, with regular project reviews to facilitate deployment. |
|  | Additional actions are required, but can be successfully managed within the project's authorised control. An action plan has been agreed and is taking place. | Unapproved Change Requests exist, but these are likely to be approved. Some schedule exposure may exist if approval is delayed. Concerns may exist around alignment of scope and expectations of business. | Some project activities (milestones) are behind schedule but a delay to overall project delivery is not anticipated. | Variance in $ (Forecast Total Spend vs Revised Budget) is negative by > 5% but not > 10% of approved Revised Budget. | All required resources are identified, but some delay in availability and/or deployment. | A small number of High priority Open issues are overdue and/or the majority (but not all) Open issues have issue resolution action plans defined. | High-exposure risks are not at an unacceptable level (per the Executive Sponsor), but the number and severity are expected to stabilise or decrease as a result of documented risk containment actions. | Business is partially engaged and committed at most levels across the project and project reviews with business occur infrequently |
|  | Critical aspects of this project CANNOT be resolved within the project's authorised control. Requires escalation. | Unapproved Change Requests exist and will likely not be approved. Significant schedule and cost exposure may exist as a result of unapproved change requests. | Project activities (milestones) are behind schedule and likely to cause a delay to overall project delivery. | Variance in $ (Forecast Total Spend vs Revised Budget) is negative by > 10% of approved Revised Budget. | Required resources are not identified, significantly delayed or not available | A number of High Priority Open issues are overdue and/or more than 20% issues do not have an issue resolution plan. | The number of High-exposure risks is judged unacceptable by the Executive Sponsor, or is increasing and/or risk containment actions are not in place to stabilise or reduce those risks. | Business is not engaged with the project and project reviews have not been scheduled |

| Smiley movement options – current reporting period versus last reported period |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stable situation |  | Stable situation |  | Stable situation |  |
| Improved from “neutral” or “sad” |  | Improved from “sad” |  | Down from “happy” or “neutral” |  |
|  |  | Down from “happy” |  |  |  |

HTCS5607 IS APPLICATION PROJECT

Project Status Report

Period ending – 5/11/2021

Please note: Project Status Reports are due 8:30 am Tuesday 9/11/2021.

| Project Name | Saint Albert Hospital | Project Sponsor | Lei Song / Simon Dacey |
| --- | --- | --- | --- |
| Project Number | 2 | Project Manager | Fairuz Basalamah |
| Project Phase | Design and Development | Date | 08/11/2021 |

| Project Description | A desktop application that manages the costs and information of the hospital. |
| --- | --- |

Project Status Summary:   	      		      	 	 

| Project Status | Overall | Scope | Schedule | Budget | Resource | Commercial | Issues | Risks | Business Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (Select appropriate face for each box) |  |  |  | N/A |  | N/A |  |  | N/A |

Further status description only required where summary is  or .

| Overall |  |
| --- | --- |
| Scope |  |
| Schedule | Delayed further by test plans that needed to be changed. Will need to reschedule the coding and other tasks on the gantt chart. |
| Budget | N/A |
| Resource |  |
| Commercial | N/A |
| Issues |  |
| Risks |  |
| Business Engagement | N/A |

Project Progress Summary

| Milestones | Delivery dates |  |  | On track? | Current Status update |
| --- | --- | --- | --- | --- | --- |
|  | Actual Start | Baseline Finish | Exp/Actual Finish |  |  |
| Database Design | 22/10/2021 | 24/10/2021 |  | Yes | Complete |
| Annotated Interface Design | 22/10/2021 | 25/10/2021 |  | Yes | Complete |
| Test Plans | 26/10/2021 | 27/10/2021 | 02/11/2021 | Yes | Complete |
| Development Phase | 25/09/2021 | 22/10/2021 |  | No | In Progress |

| Key achievements this period | Completed the design phase including test plans, user interface designs and database designs. |
| --- | --- |

| Achievements planned for this period but not achieved | Development phase. |
| --- | --- |

| Planned for next period | To finish the development of all forms by the end of the week and start on the deployment phase. |
| --- | --- |

| Action Items for Sponsor |  |
| --- | --- |

Issues (High)

| Nr. | Date Raised | Description | Priority/ Impact | Owner | Date for Action | Resolution Action |
| --- | --- | --- | --- | --- | --- | --- |

Risks (Extreme & High)

| Nr. | Date Raised | Description | Overall Rating | Owner | Date for Action | Mitigation / Treatment |
| --- | --- | --- | --- | --- | --- | --- |

Project Status Reporting Measures (RAG – Red, Amber and Green)

|  | Overall | Scope | Schedule | Budget | Resource | Issues | Risks | Business Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | All aspects of the project are fully under the PM's control using only the project's authorised plan & arrangements. | All project activities are within approved project scope including agreed change requests. There is a good alignment between the approved scope and business expectations. | Planned project activities are on schedule (i.e. no delay to agreed key project milestones or overall project delivery are anticipated). | Variance in $ (Forecast Total Spend vs Revised Budget) is either a) positive b) zero c) negative but not > 5% of approved Revised Budget. | All required resources have been identified and are in place, or have been committed, as required by the schedule | There are no overdue High priority Open issues and/or all Open issues have an issue resolution action plan with agreed owners. | The number of High-exposure risks has been judged acceptable by the Executive Sponsor, and is decreasing or stable. Risk containment actions have been documented. | Business is fully engaged and committed at all levels across the project, with regular project reviews to facilitate deployment. |
|  | Additional actions are required, but can be successfully managed within the project's authorised control. An action plan has been agreed and is taking place. | Unapproved Change Requests exist, but these are likely to be approved. Some schedule exposure may exist if approval is delayed. Concerns may exist around alignment of scope and expectations of business. | Some project activities (milestones) are behind schedule but a delay to overall project delivery is not anticipated. | Variance in $ (Forecast Total Spend vs Revised Budget) is negative by > 5% but not > 10% of approved Revised Budget. | All required resources are identified, but some delay in availability and/or deployment. | A small number of High priority Open issues are overdue and/or the majority (but not all) Open issues have issue resolution action plans defined. | High-exposure risks are not at an unacceptable level (per the Executive Sponsor), but the number and severity are expected to stabilise or decrease as a result of documented risk containment actions. | Business is partially engaged and committed at most levels across the project and project reviews with business occur infrequently |
|  | Critical aspects of this project CANNOT be resolved within the project's authorised control. Requires escalation. | Unapproved Change Requests exist and will likely not be approved. Significant schedule and cost exposure may exist as a result of unapproved change requests. | Project activities (milestones) are behind schedule and likely to cause a delay to overall project delivery. | Variance in $ (Forecast Total Spend vs Revised Budget) is negative by > 10% of approved Revised Budget. | Required resources are not identified, significantly delayed or not available | A number of High Priority Open issues are overdue and/or more than 20% issues do not have an issue resolution plan. | The number of High-exposure risks is judged unacceptable by the Executive Sponsor, or is increasing and/or risk containment actions are not in place to stabilise or reduce those risks. | Business is not engaged with the project and project reviews have not been scheduled |

| Smiley movement options – current reporting period versus last reported period |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stable situation |  | Stable situation |  | Stable situation |  |
| Improved from “neutral” or “sad” |  | Improved from “sad” |  | Down from “happy” or “neutral” |  |
|  |  | Down from “happy” |  |  |  |

HTCS5607 IS APPLICATION PROJECT

Project Status Report

Period ending – 19/11/2021

Please note: Project Status Reports are due 8:30 am Tuesday 23/11/2021.

| Project Name | Saint Albert Hospital | Project Sponsor | Lei Song / Simon Dacey |
| --- | --- | --- | --- |
| Project Number | 2 | Project Manager | Fairuz Basalamah |
| Project Phase | Design and Development | Date | 19/11/2021 |

| Project Description | A desktop application that manages the costs and information of the hospital. |
| --- | --- |

Project Status Summary:   	      		      	 	 

| Project Status | Overall | Scope | Schedule | Budget | Resource | Commercial | Issues | Risks | Business Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (Select appropriate face for each box) |  |  |  | N/A |  | N/A |  |  | N/A |

Further status description only required where summary is  or .

| Overall |  |
| --- | --- |
| Scope |  |
| Schedule |  |
| Budget | N/A |
| Resource |  |
| Commercial | N/A |
| Issues |  |
| Risks |  |
| Business Engagement | N/A |

Project Progress Summary

| Milestones | Delivery dates |  |  | On track? | Current Status update |
| --- | --- | --- | --- | --- | --- |
|  | Actual Start | Baseline Finish | Exp/Actual Finish |  |  |
| Development and Testing Phase | 02/11/2021 | 15/11/2021 |  | Yes | Complete |
| Deployment | 28/10/2021 | 28/10/2021 |  | Yes | Complete |
| User Training | 20/11/2021 | 21/11/2021 |  | No | In Progress |
| Product Finalisation | 22/11/2021 | 23/11/2021 |  | No | In Progress |
| Technical Report Finalisation | 22/11/2021 | 23/11/2021 |  | No | In Progress |

| Key achievements this period | Development and Testing phase and Deployment (deployment diagram) have been completed. |
| --- | --- |

| Achievements planned for this period but not achieved | None. |
| --- | --- |

| Planned for next period | To finish user training, product finalisation and technical report by 23/11/2021. |
| --- | --- |

| Action Items for Sponsor |  |
| --- | --- |

Issues (High)

| Nr. | Date Raised | Description | Priority/ Impact | Owner | Date for Action | Resolution Action |
| --- | --- | --- | --- | --- | --- | --- |

Risks (Extreme & High)

| Nr. | Date Raised | Description | Overall Rating | Owner | Date for Action | Mitigation / Treatment |
| --- | --- | --- | --- | --- | --- | --- |

Project Status Reporting Measures (RAG – Red, Amber and Green)

|  | Overall | Scope | Schedule | Budget | Resource | Issues | Risks | Business Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | All aspects of the project are fully under the PM's control using only the project's authorised plan & arrangements. | All project activities are within approved project scope including agreed change requests. There is a good alignment between the approved scope and business expectations. | Planned project activities are on schedule (i.e. no delay to agreed key project milestones or overall project delivery are anticipated). | Variance in $ (Forecast Total Spend vs Revised Budget) is either a) positive b) zero c) negative but not > 5% of approved Revised Budget. | All required resources have been identified and are in place, or have been committed, as required by the schedule | There are no overdue High priority Open issues and/or all Open issues have an issue resolution action plan with agreed owners. | The number of High-exposure risks has been judged acceptable by the Executive Sponsor, and is decreasing or stable. Risk containment actions have been documented. | Business is fully engaged and committed at all levels across the project, with regular project reviews to facilitate deployment. |
|  | Additional actions are required, but can be successfully managed within the project's authorised control. An action plan has been agreed and is taking place. | Unapproved Change Requests exist, but these are likely to be approved. Some schedule exposure may exist if approval is delayed. Concerns may exist around alignment of scope and expectations of business. | Some project activities (milestones) are behind schedule but a delay to overall project delivery is not anticipated. | Variance in $ (Forecast Total Spend vs Revised Budget) is negative by > 5% but not > 10% of approved Revised Budget. | All required resources are identified, but some delay in availability and/or deployment. | A small number of High priority Open issues are overdue and/or the majority (but not all) Open issues have issue resolution action plans defined. | High-exposure risks are not at an unacceptable level (per the Executive Sponsor), but the number and severity are expected to stabilise or decrease as a result of documented risk containment actions. | Business is partially engaged and committed at most levels across the project and project reviews with business occur infrequently |
|  | Critical aspects of this project CANNOT be resolved within the project's authorised control. Requires escalation. | Unapproved Change Requests exist and will likely not be approved. Significant schedule and cost exposure may exist as a result of unapproved change requests. | Project activities (milestones) are behind schedule and likely to cause a delay to overall project delivery. | Variance in $ (Forecast Total Spend vs Revised Budget) is negative by > 10% of approved Revised Budget. | Required resources are not identified, significantly delayed or not available | A number of High Priority Open issues are overdue and/or more than 20% issues do not have an issue resolution plan. | The number of High-exposure risks is judged unacceptable by the Executive Sponsor, or is increasing and/or risk containment actions are not in place to stabilise or reduce those risks. | Business is not engaged with the project and project reviews have not been scheduled |

| Smiley movement options – current reporting period versus last reported period |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stable situation |  | Stable situation |  | Stable situation |  |
| Improved from “neutral” or “sad” |  | Improved from “sad” |  | Down from “happy” or “neutral” |  |
|  |  | Down from “happy” |  |  |  |

# APPENDIX D

Appendix D